Week3 progress

Project Title: Project 2 – Clothing

Leader: Jacky Tat ID: 1911748

Member1: Jeremy Tang ID: 2031746

Member2: Mark Agluba ID: 1533777

Member4: Amina Turdalieva ID: 2035572

Week from :26-04-2022 to : 1-05-2022

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | M.R.  URL | | Assignee | Date-start | | Duration? | problems | Status | Note |
| T1 | WebAdminapp Group Privileges |  | Jacky | | | W3-d1 | 2 hours | N/A | Completed   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |
| T2 | Restyling Html models |  | Jeremy | | | W2-d5 | 4hours | N/A | 75%   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |
| . 3 | Login Logout Functions |  | Mark | | | W2-d5 | 1 hour | N/A | 75%   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |
| 74 | Store App database management |  | Amina | | | W3-d1 | 2 hours | N/A | 50%   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |
| 55  5 | Forgot Password |  | Mark | | | W3-d3 | 3 hours | N/A | 50%   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |