Week1 progress template

Project Title: Project 2 – Clothing

Leader: Jacky Tat ID: 1911748

Member1: Jeremy Tang ID: 2031746

Member2: Mark Agluba ID: 1533777

Member4: Amina Turdalieva ID: 2035572

Week from :12-04-2022 to : 19-04-2022

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | M.R.  URL | | Assignee | Date-start | | Duration? | problems | Status | Note |
| T1 | Project init  -meeting | Link … | all | | | W1-d1 | 2 hours | N/A | Completed   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | | closed |
| 22 | Set repo / create folders | https://gitlab.com/TatJacky/python-project-2.git | Jacky | | | W1-d5 | 30 min | N/A | Completed   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |
| T3 | Admin app |  | Jacky | | | W1-d2 | 1 hour | N/A | 50%   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |
| T4 | Creating Users |  | Amina | | | W1-d7 | 5hours | N/A | 25%   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |
| T5 | Base html |  | Jeremy | | | W1-d7 | 4hours | N/A | 25%   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |
| . 6 | urls.py (app1) |  | Mark | | | W1-d5 | 1 hour | N/A | 50%   |  |  |  |  | | --- | --- | --- | --- | |  |  |  |  | |  |